CSE470: Software Engineering

Software Requirements Specification (SRS)

# CampusGig: Student Freelance and Internship Board

Prepared By

| Student ID | Name |
| --- | --- |
| 24301429 | Ahnaf Atif Prapon |
| 24301179 | Mashkurul Alam |
| 23301058 | Aten S. Halder |

Project Information

| Section | 11 |
| --- | --- |
| Section Faculty | NAST |
| GitHub Repository Link |  |
| Tech Stack Used | Laravel (PHP), Blade, MySQL, Eloquent ORM, SSLCommerz sandbox |

# 1. Introduction

## 1.1 Purpose

This document specifies the requirements for CampusGig, a web application where verified university students find paid freelance gigs and internships posted by clients such as startups, faculty, clubs and local businesses. Payments are protected by milestone-based escrow.

## 1.2 Scope

CampusGig lets clients post gigs and internships, review proposals, hire through contracts with milestones, and pay through escrow. Students build skill portfolios, apply, deliver work, and withdraw earnings. Admins verify students, resolve disputes and moderate the platform.

# 2. Overall Description

## 2.1 Product Perspective

CampusGig is a standalone web product for a university community. It integrates with a payment gateway sandbox and an email service, and is independent of any university system.

## 2.2 Product High-Level Summary

| Req. ID | Requirement |
| --- | --- |
| R1 | Clients can publish and manage job and internship postings. |
| R2 | Clients can evaluate applicants and hire. |
| R3 | Clients can contract and pay for work in milestones. |
| R4 | Clients can track hiring and spending. |
| R5 | Students can build a profile and find suitable work. |
| R6 | Students can apply, deliver work and manage workload. |
| R7 | Students and clients can move money safely through escrow. |
| R8 | The platform keeps users verified, protected and fairly rated. |
| R9 | Users are informed of events and deadlines. |

## 2.3 Users and Characteristics

| Actor | Role and characteristics |
| --- | --- |
| Client | Startup, faculty member, club or small business that posts work, hires students and pays through escrow. |
| Student | Verified university student who builds a profile, applies to work, delivers milestones and earns. Can hold several contracts up to a limit. |
| Admin | Platform operator who verifies students, resolves disputes, moderates content and views platform analytics. |

## 2.4 Operating Environment

• Web application for current Chrome, Firefox, Edge and Safari; responsive layout for phones and tablets.

• Server: PHP 8.3 with Laravel on Linux or Windows (XAMPP/Laragon for development); MySQL 8.

• Internet access required for the payment sandbox and email delivery.

## 2.5 Design and Implementation Constraints

This project follows the CSE470 Project Outline, including mandatory MVC architecture and the approved tech-stack policy.

(a) Primary tech stack: PHP 8.3, Laravel (latest stable; confirm exact version at setup), Blade views, MySQL 8, Eloquent ORM only (no raw SQL), SSLCommerz sandbox, Laravel mail and scheduler, Git and GitHub.

(b) MVC framework and structure: Laravel's MVC structure is used without modification. Business rules sit in Models and Service classes, never in Blade views.

| Layer | Location in project | Responsibility |
| --- | --- | --- |
| Model | app/Models, app/Services | Eloquent models, relations, state-transition rules, EscrowService, RecommendationService |
| View | resources/views | Blade templates for presentation only |
| Controller | app/Http/Controllers, app/Http/Requests | Request handling, Form Request validation, calling services and returning views |

(c) AI-backed feature / FastAPI service: None. The recommendation feature is rule-based scoring written in PHP, so no Python or AI/ML service is used. But this uses Laravel as its backend.

## 2.6 Assumptions and Dependencies (Optional)

• The payment gateway sandbox and email service are available during development and demo.

• Students prove identity with a university ID image reviewed manually by an admin.

• Recommendation is rule-based scoring, not machine learning.

• Third-party packages (PDF/mail/payment SDK) are recorded in the README and do not implement a whole feature.

# 3. System Architecture

## 3.1 Architectural Overview

A request enters through routes and middleware (authentication and role checks), reaches a Controller that validates input, delegates business rules to Service classes and Models (Eloquent ORM to MySQL), and returns a Blade View. Payment and email go through external services called from Services.

## 3.2 Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | Blade templates, HTML/CSS, Bootstrap or Tailwind, minimal JavaScript |
| Backend | PHP 8.3, Laravel (MVC), Form Requests, Services, Scheduler |
| Database | MySQL 8 accessed only through Eloquent ORM and migrations |
| External services | SSLCommerz sandbox (payment), SMTP mail |
| Hosting / deployment | Local development (Laragon/XAMPP); optional free-tier host for demo |
| Tooling | Git/GitHub, Composer, PHPUnit |

## 3.3 Class Diagram

For later.

# 4. Requirements and Features

Features follow the Project Outline granularity rule: CRUD on one entity by one actor with the same logic is ONE feature. Login, registration, logout and password reset are not counted. Feature IDs (F1-F20) are used in commit messages. Sprint and Status show the plan; update them as work completes.

| Req. ID | Requirement | Feature | Description | Actor | MVC Components Touched | Sprint Completed | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Clients can publish and manage job and internship postings. | F1 Job and Internship Posting | Create, edit, publish and close a gig or internship with skills, budget, deadline and screening questions. Lifecycle: draft, published, closed. Validates budget and deadline. | Client | Model: Job, JobSkill, Skill; View: jobs/create, jobs/index; Controller: JobController | Sprint 1 | Planned |
| R2 | Clients can evaluate applicants and hire. | F2 Proposal Review and Shortlisting F5 Internship Application Pipeline F6 Interview Scheduling | Compare proposals side by side, shortlist, reject with a stored reason, and apply bulk actions. Move applicants through applied, screened, interview, offer, accepted or rejected with allowed-transition rules and stage history Client proposes slots, student confirms or requests another, with reschedule and conflict detection. | Client, Student | Model: Proposal; View: proposals/review; Controller: ProposalReviewController Model: Application; View: applications/pipeline; Controller: ApplicationPipelineController Model: Interview, Application; View: interviews/schedule; Controller: InterviewController | Sprint 2, Sprint 3 | Planned |
| R3 | Clients can contract and pay for work in milestones. | F3 Contract and Milestone Planning F4 Milestone Review and Approval | Review a submission, request a revision (capped per milestone) or approve it, which releases escrow minus the platform fee. | Client, Student | Model: Contract, Milestone; View: contracts/create, contracts/show; Controller: ContractController Model: Contract, Milestone; View: contracts/create, contracts/show; Controller: ContractController | Sprint 2 Sprint 3 | Planned |
| R4 | Clients can track hiring and spending. | F7 Client Spending and Hiring Reports | Spend per project, hires made and time-to-hire with date and status filters | Client | Model: Contract, Transaction, Application; View: reports/client; Controller: ClientReportController | Sprint 4 | Planned |
| R5 | Students can build a profile and find suitable work. | F8 Profile and Skill Portfolio F9 Job Search and Filtering F10 Smart Job Recommendation | Manage skills with proficiency, portfolio projects and links; a completeness score is computed Search by keyword, skill, budget range, type and deadline; save and reuse searches. Rule-based score from skill overlap, availability and past ratings produces a ranked list (no ML) | Student | Model: StudentProfile, StudentSkill, Skill, PortfolioItem; View: profile/edit, profile/show; Controller: StudentProfileController Model: Job, Skill, SavedSearch; View: jobs/search; Controller: JobSearchController Model: Job, StudentProfile; View: jobs/recommended; Controller: RecommendationController; Service: RecommendationService | Sprint 1 Sprint 2 Sprint 3 | Planned |
| R6 | Students can apply, deliver work and manage workload. | F11 Proposal Submission F12 Work Submission and Deliverables | Submit a bid, timeline and cover letter; credits are deducted; one proposal per job; edit or withdraw until reviewed. Upload files per milestone with version history and reply to revision requests. | Student | Model: Proposal, StudentProfile; View: proposals/create; Controller: ProposalController Model: Submission, Milestone; View: submissions/create; Controller: SubmissionControlle | Sprint 2 Sprint 3 | Planned |
| R7 | Students and clients can move money safely through escrow. | F14 Earnings and Withdrawal F16 Wallet and Milestone Escrow | Show available versus pending balance, request a withdrawal and view history. Fund a milestone (sandbox gateway), hold in escrow, release to the student minus fee, or refund the client | Client, Student | Model: Wallet, Transaction, WithdrawalRequest; View: earnings/index; Controller: EarningsControlle Model: Wallet, Transaction; View: wallet/index; Controller: WalletController; Service: EscrowService | Sprint 2 Sprint 2,3 | Planned |
| R8 | The platform keeps users verified, protected and fairly rated. | F15 Student Identity Verification F17 Dispute Resolution F18 Verified Reviews and Reputation F20 Admin Moderation and Analytics | Upload a university ID; admin approves or rejects with a reason; student can resubmit. Either party opens a dispute with evidence; admin rules and splits the escrow; ticket lifecycle tracked Two-way reviews allowed only after a completed contract; reputation score, badges and abuse flagging Review reported posts, flag fraud, suspend users, and view platform statistics. | Client, Student, Admin | Model: VerificationRequest; View: verification/create, admin/verifications; Controller: VerificationController Model: Dispute, DisputeEvidence; View: disputes/show; Controller: DisputeController Model: Review; View: reviews/create, profile ratings; Controller: ReviewController Model: Report, User, Job; View: admin/moderation, admin/stats; Controller: AdminModerationController | Sprint 1 Sprint 4 | Planned |
| R9 | Users are informed of events and deadlines. | F19 Notification and Deadline Engine | In-app and email alerts for key events, deadline reminders and automatic expiry of stale offers (scheduler) | All users | Model: Notification; View: notifications/index; Controller: NotificationController; Scheduled commands | Sprint 3 | Planned |

## 4.1 Feature Count Summary

| Minimum features required (per Project Outline, Section 7) | 20 |
| --- | --- |
| Total features listed in Section 4 above | 20 |
| Total features fully completed (“Done” per Section 7.2 of the Project Outline) |  |

# 5. External Interface Requirements (Optional)

| Interface Type | Description |
| --- | --- |
| User Interface |  |
| Hardware Interface |  |
| Software Interface (APIs, third-party services) |  |
| Communication Interface |  |

# 6. Non-Functional Requirements (Optional)

| Category | Requirement |
| --- | --- |
| Performance |  |
| Security |  |
| Usability |  |
| Reliability / Availability |  |
| Scalability |  |

# 7. Sprint History and Review Ceremony Log

Record the goals and attainment shared during each weekly sprint review ceremony, per Section 7.1 of the Project Outline.

| Sprint | Goals Set (Start of Week) | Attainment Reported (End of Week) | Features Completed This Sprint |
| --- | --- | --- | --- |
| Sprint 1 | Repo created and faculty added as collaborator; roles and authentication; all migrations and seeders; F1 job posting, F8 profile, F15 verification; EscrowService stub with agreed method signatures. |  |  |
| Sprint 2 | F9 search, F11 proposals, F2 review and shortlisting, F3 contracts and milestones, F16 wallet funding and hold, F14 balance view. |  |  |
| Sprint 3 | F4 milestone approval, F12 work submission, F5 pipeline, F6 interviews, F10 recommendation, F13 workload limit, F16 release and refund, F19 notifications. |  |  |
| Sprint 4 | F7 reports, F17 disputes, F18 reviews, F20 moderation and analytics; integration testing, README, final SRS, AI disclosure. |  |  |

## 7.1 Deviations and Lessons Learned

# 8. Testing Summary

Planned test approach per feature: manual test steps for normal, invalid and boundary cases, plus PHPUnit feature tests for the business rules. Record actual results here as testing is done.

| Feature | Key test scenarios (normal / invalid / boundary) |
| --- | --- |
| Feature Key test scenarios (normal / invalid / boundary) F1 Job and Internship Posting | Publish with valid data; past deadline rejected; zero/negative budget rejected; edit blocked after contract starts |
| F2 Proposal Review and Shortlisting | Shortlist then reject; reject without reason blocked; bulk action on 0 selected; client cannot view another client's proposals. |
| F3 Contract and Milestone Planning | Milestones sum equals budget; sum mismatch rejected; invalid state jump rejected; offer expires if unanswered. |
| F4 Milestone Review and Approval | Approve releases correct amount; revision cap exceeded blocked; approve on unfunded milestone blocked. |
| F5 Internship Application Pipeline | Valid stage move; skipping a stage rejected; accept an offer closes the posting slot; reject keeps history. |
| F6 Interview Scheduling | Confirm a slot; overlapping slots rejected; reschedule after confirmation; past slot rejected. |
| F7 Client Spending and Hiring Reports | Totals match seeded data; empty date range; filter by project; client sees only own data. |
| F8 Profile and Skill Portfolio | Add skill and project; invalid URL rejected; duplicate skill blocked; completeness updates. |
| F9 Job Search and Filtering | Combined filters; budget min greater than max rejected; no results; saved search reapplies |
| F10 Smart Job Recommendation | Higher overlap ranks higher; student with no skills; closed jobs excluded; ties ordered by deadline. |
| F11 Proposal Submission | Submit deducts a credit; duplicate proposal blocked; zero credits blocked; unverified student blocked. |
| F12 Work Submission and Deliverables | Upload valid file; disallowed type or oversize rejected; new version keeps history; submit to unfunded milestone blocked. |
| F13 Availability and Workload Limit | Limit reached blocks proposal; clash warning shown; finishing a contract frees capacity |
| F14 Earnings and Withdrawal | Withdraw within balance; over-balance rejected; pending escrow not withdrawable; history order. |
| F15 Student Identity Verification | Approve unlocks applying; reject with reason; wrong file type; resubmission after rejection. |
| F16 Wallet and Milestone Escrow | Fund then release balances match; double release blocked; refund only from held funds; gateway failure leaves no change |
| F17 Dispute Resolution | Open on active contract; split percentages total 100; closed dispute cannot reopen; evidence upload. |
| F18 Verified Reviews and Reputation | Review after completion only; second review blocked; rating outside 1-5 rejected; flag a review. |
| F19 Notification and Deadline Engine | Event creates notification; mark read; reminder fires before deadline; stale offer expires. |
| F20 Admin Moderation and Analytics | Suspend blocks login; report resolved; stats match data; non-admin gets 403 |

# 9. AI Tool Usage Disclosure

Per the Project Outline's Academic Integrity & AI Usage Policy (Section 6), disclose every instance where a generative AI tool was used during development. Leave the table empty (do not delete it) if no AI tool was used.

| Feature / Task | AI Tool Used | How It Was Used (be specific) | I Can Fully Explain This Code (Yes/No) |
| --- | --- | --- | --- |

[By submitting this document, you confirm that you are able to personally explain, modify, and debug every piece of code listed above during your viva.]

# 10. Individual Contribution Summary

| Member (ID / name) | Features implemented end-to-end | Approx. time per sprint (S1 / S2 / S3 / S4) | Challenges solved independently; non-code collaboration |
| --- | --- | --- | --- |
| 24301429 |  |  |  |
| 24301179 |  |  |  |
| 23301058 |  |  |  |

# 11. Pre-Submission Checklist

| Checklist Item | Confirmed (Yes/No) |
| --- | --- |
| The application implements the MVC architecture |  |
| At least 20 features are listed and each is correctly counted per the granularity rule |  |
| No forbidden framework (e.g. Django, Flask as primary backend) was used |  |
| All four sprints' goals and attainment are recorded in Section 7 |  |
| The GitHub repository is up to date and the section faculty is added as a collaborator |  |
| The AI Usage Disclosure table (Section 10) is complete and honest |  |
| I can personally explain and defend every feature listed in this document during the viva |  |